MY STORE · POS SYSTEM EXPANSION BLUEPRINT Industry-Ready Transformation Plan for OpenCode + DeepSeek Version 1.0 · June 2026 · Confidential

| 6 Phases | 4 Months | ~120 Tasks | 1 Product |
| --- | --- | --- | --- |

This document is the authoritative engineering, design, and product expansion blueprint for transforming the current single-file POS prototype into a production-grade, multi-tenant point-of-sale platform. It is structured as a directive for an AI-assisted coding pipeline (OpenCode + DeepSeek) and covers every system, module, and screen that must be built, rewritten, or hardened.

# Executive Summary

The current system is a capable, single-file HTML/JS POS running on Supabase with IndexedDB fallback. It handles the happy path well — product search, cart management, checkout, receipt generation, and basic reporting. However, it is not production-ready for any serious retail or pharmacy operation. The following deficiencies are critical:

| Gap Area | Current Limitation |
| --- | --- |
| Architecture | 2,697-line monolithic HTML file — unmaintainable, un-testable, impossible to scale |
| Data Reliability | No offline-first sync, no conflict resolution, data loss risk on network failure |
| Multi-User | No roles or permissions — any logged-in user can delete all invoices |
| Inventory | No low-stock alerts, no purchase orders, no supplier management |
| Reporting | Text-only bar chart, no export to Excel/PDF, no date-range granularity |
| UI/UX | No responsive layout, no mobile POS mode, no accessibility (a11y) compliance |
| Security | API keys in client-side JS, no rate limiting, no audit log |
| Integrations | No receipt printer support, no payment gateway, no ERP hooks |
| Reliability | No automated tests, no CI/CD, single point of failure |

The expansion plan below eliminates all of these gaps across six sequential phases, each delivering a shippable milestone.

# 1. Target System Architecture

The monolith must be decomposed into a layered, service-oriented architecture before any feature expansion begins. This is Phase 0 — the foundation everything else rests on.

## 1.1 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | React 18 + TypeScript + Vite | Component isolation, strict typing, fast HMR, code-splitting |
| State | Zustand + React Query | Lightweight global state, server-state caching & sync |
| Styling | Tailwind CSS + CSS Variables | Utility-first, dark/light theme via existing CSS token system |
| Routing | React Router v6 | Tab-based navigation becomes proper URL routes |
| Offline DB | Dexie.js (IndexedDB wrapper) | Typed, promise-based, sync-friendly replacement for raw IDB |
| Backend | Supabase (existing) | Auth, Postgres, Realtime, Storage — retain & harden |
| API Layer | Supabase Edge Functions | Server-side logic, removes client key exposure |
| Testing | Vitest + React Testing Library + Playwright | Unit, component, E2E coverage |
| CI/CD | GitHub Actions + Vercel | Automated test → build → deploy pipeline |
| Monitoring | Sentry + PostHog | Error tracking + product analytics |

## 1.2 Folder Structure

src/ ├── app/ # Root layout, router, providers ├── features/ # Feature slices (pos, inventory, invoices, reports, settings) │ ├── pos/ # Register, Cart, VFD, Checkout flow │ ├── inventory/ # Product CRUD, stock management, import/export │ ├── invoices/ # Invoice list, detail, search, refunds │ ├── reports/ # Analytics, charts, exports │ └── settings/ # Store config, users, departments ├── shared/ # UI primitives, hooks, utils, types ├── db/ # Dexie schema, sync engine, conflict resolution ├── services/ # Supabase client, edge function calls └── stores/ # Zustand slices supabase/ ├── functions/ # Edge Functions (secure server-side logic) └── migrations/ # SQL migration files tests/ ├── unit/ ├── integration/ └── e2e/ # Playwright specs

## 1.3 Data Flow Architecture

All write operations follow a write-local-first, sync-to-cloud pattern. This guarantees the register never freezes on network hiccups:

| Write Path | Read Path |
| --- | --- |
| UI Action → Zustand Action → Dexie write (instant) → optimistic UI update → background Supabase sync → conflict resolution if needed | On first load: Supabase fetch → hydrate Dexie → serve from Dexie. On subsequent: serve Dexie instantly, background refresh from Supabase. |

# 2. Phased Delivery Plan

The expansion is organized into six phases. Each phase produces a fully working, testable build — not a partial feature dump. Phases build on each other; no phase is skippable.

| Phase | Timeline | Name | Deliverable Milestone | Risk |
| --- | --- | --- | --- | --- |
| 0 | Week 1–2 | Foundation & Migration | React/TS repo, all existing features ported, CI green | HIGH — all change, no new features |
| 1 | Week 3–4 | Core POS Hardening | Offline-first sync, barcode scanner, receipt printer | MEDIUM — hardware integration |
| 2 | Week 5–6 | Inventory & Suppliers | Purchase orders, stock alerts, supplier ledger | LOW — pure UI/data |
| 3 | Week 7–9 | Multi-User & Permissions | Staff accounts, role-based access, shift management | MEDIUM — auth complexity |
| 4 | Week 10–12 | Analytics & Reporting | Excel/PDF export, interactive charts, KPI dashboard | LOW — additive |
| 5 | Week 13–16 | Integrations & Scale | Payment gateway, printer SDK, API webhooks, mobile PWA | HIGH — external deps |

# Phase 0 — Foundation & Migration

| Duration: 2 weeks · Priority: CRITICAL | Prerequisite for all subsequent phases |
| --- | --- |

Phase 0 is a pure refactor — behavior must be identical to the current system when complete. The goal is zero regression. This phase has no new user-facing features; its output is a maintainable, testable codebase.

## 0.1 Repository & Toolchain Setup

- Initialize Vite + React 18 + TypeScript project with strict tsconfig

- Enable noImplicitAny, strictNullChecks, exactOptionalPropertyTypes

- Configure path aliases: @/features, @/shared, @/db, @/services

- Install and configure ESLint (airbnb-typescript) + Prettier + Husky pre-commit

- Configure Tailwind CSS with the existing CSS variable token system mapped to Tailwind config

- Set up GitHub Actions: lint → typecheck → unit test → build on every PR

- Configure Vercel project with preview deployments per PR and production on main

- Set up Sentry (frontend error tracking) and PostHog (event analytics) with environment-gated keys

## 0.2 Database Schema Migration

Migrate all Supabase tables to a properly typed, versioned schema:

| Table | Key Columns | Changes from Current |
| --- | --- | --- |
| products | id, name, barcode, dept_id, price, cost_price, stock, min_stock, unit | Add cost_price, min_stock, unit; FK dept_id replaces dept string |
| departments | id, name, store_id, sort_order, color | Add store_id, sort_order, color for multi-store support |
| invoices | id, store_id, cashier_id, items JSONB, subtotal, discount, tax, total, payment_method, customer_id, status | Add store_id, cashier_id, customer_id, status (completed/refunded/void) |
| customers | id, store_id, name, phone, email, total_spent, visit_count | New table — previously just a name string |
| users | id, store_id, role, name, pin, active | New table — currently only Supabase auth |
| stores | id, name, address, phone, tax_rate, currency, receipt_footer | New table — settings currently in config |
| stock_movements | id, product_id, delta, reason, invoice_id, created_at | New audit table for inventory changes |

## 0.3 Component Decomposition Map

The 2,697-line monolith maps to the following React component tree:

| Current (monolith) | Target (components) |
| --- | --- |
| #pos-view (dept panel) | features/pos/DepartmentPanel.tsx + DeptItem.tsx + DeptSearch.tsx |
| #reg-panel (VFD + form) | features/pos/Register/VFD.tsx + ItemSearchInput.tsx + FieldRow.tsx + DiscountRow.tsx |
| #cart-panel | features/pos/Cart/CartPanel.tsx + CartItem.tsx + CartFooter.tsx + ReceiptDrawer.tsx |
| checkout flow (cash section) | features/pos/Checkout/CheckoutModal.tsx + PaymentMethodTabs.tsx + CashInput.tsx + ChangeDenoms.tsx |
| #inv-view | features/inventory/InventoryPage.tsx + ProductForm.tsx + ProductTable.tsx + ProductRow.tsx |
| #invl-view | features/invoices/InvoicesPage.tsx + InvoiceList.tsx + InvoiceDetail.tsx |
| #rep-view | features/reports/ReportsPage.tsx + QuickReports.tsx + DateRangeReport.tsx + SalesChart.tsx |
| #data-view | features/settings/SettingsPage.tsx + StoreSettings.tsx + DataManagement.tsx |
| auth screen | features/auth/AuthPage.tsx + LoginForm.tsx + SignupForm.tsx + GuestMode.tsx |
| toast / confirm / shortcut modals | shared/ui/Toast.tsx + ConfirmDialog.tsx + ShortcutModal.tsx |

## 0.4 Security Hardening (Critical)

- Move SUPABASE_URL and SUPABASE_KEY to Vite env vars — never hard-coded in source

- Create Supabase Edge Functions for all sensitive operations: checkout completion, product deletion, report generation

- Client sends requests to Edge Functions; keys never leave server

- Enable Row Level Security (RLS) on all tables — every query scoped to user's store_id

- Implement Supabase service role key separation — anon key for client, service key only in Edge Functions

- Add rate limiting via Supabase Edge Function middleware (max 100 req/min per IP)

- Enable Supabase audit logging for all DELETE and UPDATE operations

## 0.5 Phase 0 Completion Criteria (Definition of Done)

- All existing POS, inventory, invoices, reports, and data management functionality works identically

- TypeScript compilation with zero errors in strict mode

- ESLint passes with zero warnings on src/

- Vitest unit tests cover all utility functions (pricing, discount, change calculation, formatting)

- GitHub Actions CI pipeline runs green on PR to main

- Vercel preview deployment URL generated for every PR

- No API keys present anywhere in source code or git history

# Phase 1 — Core POS Hardening

| Duration: 2 weeks · Priority: HIGH | Cashier-facing reliability improvements |
| --- | --- |

## 1.1 Offline-First Sync Engine

The biggest reliability risk today is total failure on network loss. The new sync engine must handle this gracefully:

- Implement Dexie.js as the primary local database — all reads/writes go through Dexie first

- Background sync worker (Web Worker) runs every 30 seconds: push unsynced local changes to Supabase

- Conflict resolution strategy: server wins for product prices/stock; client wins for cart/in-progress invoices

- Sync status indicator in topbar: green dot (synced) / amber dot (pending) / red dot (offline) — with tooltip showing queue depth

- On reconnect, process entire offline queue with exponential backoff retry

- Invoice completion is always local-first — sale never fails because internet is down

## 1.2 Barcode Scanner Integration

- Web Serial API + USB HID support for hardware scanners — plug-and-play with no driver installation

- Camera-based scanning via @zxing/browser for mobile and webcam scenarios

- On scan: auto-populate item search, trigger add-to-cart if unique match exists, show multi-match dropdown if ambiguous

- Barcode format support: EAN-13, EAN-8, UPC-A, UPC-E, Code128, Code39, QR

- Continuous scan mode toggle — for rapid multi-item entry without clicking

- Scanner test screen in Settings: shows last scanned barcode for hardware verification

## 1.3 Receipt Printer Support

- ESC/POS protocol implementation for thermal receipt printers (Epson, Star, Bixolon)

- Connection via Web USB API (primary) and Web Serial API (fallback)

- Printer configuration in Settings: paper width (58mm / 80mm), logo upload (PNG → bitmap), footer text

- Auto-print toggle: print receipt immediately on sale completion without user action

- Print queue with retry — if printer offline, queue the job and print when reconnected

- Test print button in Settings generates a formatted test receipt

## 1.4 Register UX Improvements

- Quantity multiplier: type '3*' before product name to add 3 units in one action

- Cart item inline edit: click any cart row to edit quantity or price inline (with permission check)

- Hold sale / recall sale: park current cart, start new one, recall later (up to 5 held sales)

- Customer quick-add: create a new customer record from checkout screen without leaving the flow

- Price override with reason: manager PIN required for price changes >10% from listed price

- Quick cash buttons: [exact], [round up to 100], [round up to 500], [round up to 1000] pre-fill cash input

- Split tender: cash + card amounts must equal or exceed total; change shown on cash portion only

- Cart notes: optional free-text note per sale (shown on receipt and stored in invoice)

## 1.5 Keyboard Shortcut Expansion

| Shortcut | Action |
| --- | --- |
| Ctrl+H | Hold current sale and open new sale |
| Ctrl+R | Recall held sale (opens held sales picker) |
| Ctrl+D | Apply / remove discount (focus discount field) |
| Ctrl+K | Open quick customer search |
| Ctrl+P | Print receipt (immediate, no dialog) |
| Ctrl+Z | Remove last cart item |
| Ctrl+Shift+V | Void last completed sale (requires manager PIN) |
| Alt+1–9 | Select department 1–9 from keyboard |
| Numpad * | Activate quantity multiplier mode |

# Phase 2 — Inventory & Supplier Management

| Duration: 2 weeks · Priority: HIGH | Full inventory lifecycle management |
| --- | --- |

## 2.1 Stock Management

- Real-time stock decrement on sale completion (via stock_movements audit table)

- Manual stock adjustment: reason codes (received, damaged, expired, counted, adjusted), notes field

- Stock movement history per product: scrollable timeline of all changes with timestamp, amount, reason, user

- Minimum stock threshold per product — configurable in product form

- Low stock alerts: topbar badge count + dedicated low-stock panel accessible from inventory view

- Out-of-stock behavior: configurable — block sale / warn and allow / silently allow

- Expiry date tracking per product (optional): warn at checkout if product expires within 30 days

## 2.2 Supplier Management

- Supplier database: name, contact person, phone, email, address, payment terms, notes

- Product-supplier linking: each product can have a primary and secondary supplier

- Purchase order creation: select supplier → auto-suggest low-stock items → set quantities → confirm

- Purchase order lifecycle: draft → sent → partially received → received → archived

- Goods receipt: receive items against a PO — updates stock levels and creates stock_movements entries

- Supplier ledger: outstanding payables per supplier, payment recording, balance tracking

## 2.3 Product Management Upgrades

- Bulk product import from Excel (.xlsx) in addition to existing JSON format

- Product image upload: stored in Supabase Storage, shown in autocomplete and inventory table

- Product variants: size, color, unit (e.g. 250ml / 500ml / 1L with separate prices)

- Product bundling: define a bundle as a set of products with a bundle price

- Product duplication: one-click clone a product to create a variant

- Barcode label printing: generate PDF of barcode labels (Avery A4 format) for selected products

- Inventory valuation report: current stock value at cost price and at retail price

## 2.4 Department Upgrades

- Department color assignment — color-coded in the department list and POS category grid

- Department icons — emoji or Lucide icon picker for visual identification

- Department-level discount rules: auto-apply X% discount for staff on specific departments

- Department sales share report: pie chart of revenue contribution per department

# Phase 3 — Multi-User, Roles & Shift Management

| Duration: 3 weeks · Priority: HIGH | Critical for any store with more than one cashier |
| --- | --- |

## 3.1 Role-Based Access Control

| Role | Access Level | Permissions |
| --- | --- | --- |
| Owner | FULL | All permissions including: billing, user management, store deletion, export all data |
| Manager | HIGH | All cashier permissions + void sales, apply any discount, manage inventory, view all reports, manage staff |
| Cashier | STANDARD | POS operations, view own shift sales, print receipts, basic product search — no reports, no delete |
| Stock Clerk | LIMITED | Inventory view/edit, purchase order creation, goods receipt — no POS access |
| Viewer | READ-ONLY | View reports and invoices only — no write operations |

## 3.2 PIN-Based Cashier Login

- Optional PIN mode: cashier selects their profile from a list, enters 4–6 digit PIN — no password/keyboard needed

- PIN mode ideal for shared POS terminals — fast user switching between shifts

- Auto lock after 5 minutes of inactivity — returns to PIN entry screen, cart preserved

- Manager override: scan manager PIN to approve a single action without full logout

- Failed PIN attempts: lock terminal for 60 seconds after 5 consecutive failures, alert owner

## 3.3 Shift Management

- Open shift: cashier declares opening float amount, system records start time and operator

- Shift tracking: all sales, voids, and refunds are tagged to the active shift

- Close shift: system generates end-of-shift report — expected cash, actual cash counted, variance, digital sales

- Shift report includes: transaction count, total revenue, by payment method, refunds, top products sold, hourly breakdown

- Shift handover: previous shift data locked and archived; new shift starts fresh

- Manager can view any historical shift report from the Reports module

## 3.4 Audit Trail

- Every destructive action logged: who, what, when, previous value, new value

- Audit log viewable by Owner/Manager — filterable by user, action type, date range

- Uneditable: audit entries are append-only at the database level (RLS policy prevents UPDATE/DELETE on audit table)

- Actions audited: product price change, stock adjustment, invoice void, discount override, user creation/deletion, settings change

# Phase 4 — Analytics, Reporting & Exports

| Duration: 3 weeks · Priority: MEDIUM-HIGH | Makes the system indispensable to management |
| --- | --- |

## 4.1 KPI Dashboard

Replace the current text-only report view with a real-time analytics dashboard, visible immediately on login:

- Today's revenue vs. yesterday vs. same day last week — with directional indicator

- Hourly sales volume chart (line chart, current day)

- Top 5 products today by units sold and by revenue

- Current stock alert count (products below minimum threshold)

- Active shift summary: cashier name, shift start time, sales count, revenue so far

- Payment method breakdown (cash vs card vs split) as donut chart

- Average transaction value — current day and 30-day rolling

## 4.2 Chart Library

- Recharts (React-native, no canvas fallback issues) for all data visualizations

- Sales over time: bar chart (daily), line chart (hourly), area chart (trend view)

- Department revenue share: donut/pie chart with click-through to department breakdown

- Stock levels: horizontal bar chart sorted by current stock / minimum ratio

- Revenue vs. cost vs. gross profit: grouped bar chart with margin % overlay

- All charts: dark/light theme aware, hover tooltips, click-to-filter, responsive

## 4.3 Report Engine

| Report | Output Columns / Content |
| --- | --- |
| Sales Summary | Period, transactions, items sold, gross revenue, discounts, net revenue, tax, avg basket value |
| Product Performance | Product, dept, units sold, revenue, % of total, avg price, return rate |
| Invoice Detail | Invoice ID, date, cashier, customer, items, payment method, total, status |
| Inventory Valuation | Product, dept, stock qty, cost price, retail price, stock value at cost, stock value at retail, margin% |
| Supplier Payables | Supplier, open POs, total payable, overdue amount, last payment date |
| Shift Summary | Cashier, shift start/end, opening float, sales total, refunds, expected cash, variance |
| Customer Spend | Customer, total visits, total spent, avg basket, last visit, products bought |
| Tax Report | Period, gross revenue, taxable amount, tax rate, tax collected — for accounting |

## 4.4 Export Formats

- CSV: all reports — same as current but with full column set

- Excel (.xlsx): formatted workbook with header row, alternating row shading, currency formatting, auto-sized columns, summary row

- PDF: branded report with store logo, report title, date range, data table, chart image (canvas → PNG → embed)

- Thermal receipt print: invoice detail in receipt format for reprint scenarios

- Scheduled exports: set daily/weekly email delivery of specific reports to owner email (via Supabase Edge Function + Resend)

# Phase 5 — Integrations, Mobile PWA & Scale

| Duration: 4 weeks · Priority: MEDIUM | Transforms from tool into ecosystem |
| --- | --- |

## 5.1 Progressive Web App (PWA)

- Service Worker with Workbox — full offline capability, background sync

- Install prompt: 'Add to Home Screen' on Android/iOS for app-like experience

- Mobile-optimized POS layout: touch-friendly cart, large buttons, swipe-to-remove cart items

- Responsive breakpoints: tablet POS mode (2-column), mobile mode (full-screen single column)

- App manifest: custom icon, splash screen, standalone display mode, theme color

- Push notifications via Web Push API: low stock alerts, end of day report ready

## 5.2 Payment Gateway Integration

- JazzCash / Easypaisa SDK integration (Pakistan market-specific)

- Stripe Terminal SDK for card payment integration (international markets)

- Payment flow: initiate from checkout → wait for gateway confirmation → complete invoice on success, void on failure

- Payment status webhooks: Supabase Edge Function receives webhook, updates invoice status, triggers receipt print

- Refund initiation from invoice detail view — calls gateway refund API, updates invoice status

## 5.3 Webhook & API System

- Outbound webhooks: configurable HTTP POST to external URLs on events (sale completed, stock low, new invoice)

- Webhook log in Settings: last 100 deliveries with status code and response preview

- REST API for external consumers: read-only endpoints for products, invoices, reports (API key authentication)

- Zapier/Make integration via webhook trigger — enables no-code automation

- WhatsApp receipt: send receipt as WhatsApp message via Twilio API on customer request

## 5.4 Multi-Store Support

- Store switcher in topbar: owner can manage multiple store locations from one account

- Per-store settings: name, address, currency, tax rate, receipt footer, theme color

- Consolidated reporting: owner dashboard shows aggregated revenue across all stores

- Inter-store stock transfer: move inventory between locations with full audit trail

- Staff can be assigned to specific stores or all stores with role scoped accordingly

# 6. UI/UX Design System

The current dark theme and typography are strong. The expansion preserves and extends this language into a complete design system.

## 6.1 Design Tokens (Extended)

| Token Group | Values | Usage |
| --- | --- | --- |
| Spacing scale | 4, 8, 12, 16, 24, 32, 48, 64px | Consistent padding/margin across all components |
| Border radius | 4, 6, 8, 12, 16, 24px (full) | Cards, inputs, badges, avatars |
| Elevation (dark) | 0, 1px, 4px, 12px, 24px shadow | Panel layering, modal depth, dropdown lift |
| Animation | 0.10s, 0.15s, 0.25s, 0.35s ease | Micro-interactions, modal open/close, skeleton shimmer |
| Typography scale | 10, 11, 12, 13, 14, 16, 18, 22, 28, 36px | IBM Plex Mono for data; Plus Jakarta Sans for UI |
| Status colors | Green, Amber, Red, Blue (dark + light variants) | Alerts, badges, status indicators, toasts |
| Density modes | Compact / Default / Comfortable | User preference for row height in tables |

## 6.2 Component Library (Shared UI)

- Button: primary, ghost, danger, icon-only — with loading state spinner and disabled state

- Input: text, number, date, select, multiselect — with error state, helper text, prefix/suffix icons

- Modal: overlay + card, focus trap, Escape to close, accessible role='dialog'

- Toast: stack of up to 4, auto-dismiss with progress bar, click-to-dismiss, type variants (ok/err/warn/inf)

- DataTable: sortable columns, column resize, pagination, row selection, bulk actions toolbar

- Badge: status, count, department color-coded

- Skeleton: loading placeholder for every data-driven component

- Drawer: slide-in panel from right — for invoice detail, product detail, held sales

- CommandPalette: Ctrl+K global search across products, invoices, customers, settings

## 6.3 Accessibility Requirements

- WCAG 2.1 AA compliance — minimum contrast ratio 4.5:1 for all text

- Full keyboard navigation: every interactive element reachable and operable via keyboard

- ARIA roles and labels on all interactive components, modals, and live regions

- Focus indicators visible and consistent — 2px offset ring in accent color

- Screen reader tested with NVDA (Windows) and VoiceOver (macOS)

- Reduced motion media query: disable animations for users with vestibular disorders

## 6.4 Interaction Design Principles

- Optimistic UI: every action shows instant feedback before server confirmation

- Error recovery: every failed action shows the error clearly with a retry option

- Confirmation gates: destructive actions require either typed confirmation or manager PIN, never just 'OK'

- Progressive disclosure: advanced options hidden until needed — no overwhelming first-time experience

- Contextual help: ? icon on every section with an inline explanation tooltip — no separate help docs needed

- Empty states: every list/table has a designed empty state with a clear call to action

# 7. Testing Strategy

| Layer | Tool | Coverage Target |
| --- | --- | --- |
| Unit | Vitest | All utility functions: pricing, discounts, change calc, formatters, validators — 100% coverage |
| Component | React Testing Library | All shared/ui components, all form flows — render, interaction, error states |
| Integration | Vitest + MSW | Full feature flows mocked at network boundary: checkout, inventory CRUD, report generation |
| E2E | Playwright | Critical user journeys: login → sell → receipt, inventory import, report export, user management |
| Visual | Playwright screenshots | Component snapshot testing for UI regression detection |
| Performance | Lighthouse CI | LCP < 1.5s, TBT < 100ms, CLS < 0.05 on each Vercel preview deploy |
| Accessibility | axe-core + Playwright | Zero accessibility violations on all pages in CI |

## 7.1 E2E Critical Paths

- Guest mode: open app → complete sale → export receipt as PDF → verify invoice created

- Auth flow: sign up → verify email → login → set store name → logout → login again

- Full sale: search product → add 3 items → apply 10% discount → cash payment → print receipt → verify invoice

- Inventory: add product → set min stock 5 → sell 3 → check stock → verify alert appears at 2

- Multi-user: owner creates cashier → cashier logs in → cashier cannot access reports → owner can

- Offline: disconnect network → complete 3 sales → reconnect → verify all 3 appear in Supabase

# 8. OpenCode + DeepSeek Prompt Execution Plan

This section translates the above plan into a sequenced list of prompt directives for the AI coding pipeline. Each prompt is a self-contained unit of work with clear acceptance criteria.

## 8.1 Prompt Batching Strategy

- Never give DeepSeek a prompt that spans more than one component file — one file per prompt

- Always provide the target file path, TypeScript interface contracts, and the specific behavior expected

- After each file, run: tsc --noEmit && vitest run — only proceed if green

- Use a context file (CONTEXT.md) that DeepSeek reads at the start of each session — contains current schema, component tree, and active sprint goal

## 8.2 Phase 0 Prompt Sequence (Sample)

| # | File Target | Prompt Directive |
| --- | --- | --- |
| 1 | src/db/schema.ts | Define Dexie.js database schema matching the tables in Section 0.2. Export typed Table interfaces for all 7 tables. No implementation logic. |
| 2 | src/db/sync.ts | Implement the offline sync engine from Section 1.1. Use the schema from schema.ts. Export a useSyncEngine() hook. |
| 3 | src/services/supabase.ts | Create typed Supabase client using env vars. Export all CRUD helpers from current index.html's dbGet/dbPut/dbAdd/dbDelete/dbGetAll/dbClear functions, rewritten with full TypeScript generics. |
| 4 | src/stores/cartStore.ts | Create Zustand cart store. State: CartItem[], discount, paymentMethod, customer. Actions: addItem, removeItem, updateQty, applyDiscount, clearCart. Derive subtotal, total, change from state. |
| 5 | src/features/pos/VFD.tsx | Port the .vfd component from index.html into a React component. Props: itemName, total, cash, change. Keep all CSS variables and animations identical. No logic inside component. |
| 6 | src/features/pos/ItemSearchInput.tsx | Port item search + autocomplete from index.html. Use React Query to fetch products from Dexie. Emit onSelect(product). Support keyboard navigation (↑↓ Enter Tab). |
| 7 | src/features/pos/CartPanel.tsx | Port cart panel. Subscribe to cartStore. Render CartItem rows. Cart footer with subtotal/discount/total. New Sale button. Inline quantity edit on row click. |
| 8 | src/features/pos/CheckoutModal.tsx | Port cash section into a modal. Payment method tabs (cash/card/split). Cash input with quick-amount buttons. Change calculation. Complete Sale button calls checkout edge function. |

## 8.3 Prompt Template for DeepSeek

## Context You are working on a React 18 + TypeScript POS system. Read CONTEXT.md for schema and architecture. ## Task Create file: [FILE_PATH] ## Requirements - [SPECIFIC_BEHAVIOR_1] - [SPECIFIC_BEHAVIOR_2] - Types imported from: [DEPENDENCY_PATHS] - Must satisfy interface: [TYPESCRIPT_INTERFACE] ## Acceptance Criteria - tsc --noEmit passes with zero errors - vitest run [TEST_FILE] passes - No console.log statements in output - No any types unless explicitly noted ## Do NOT - Create additional files - Modify existing files - Use inline styles (use Tailwind classes only) - Import from non-existent paths

# 9. Success Metrics

The following metrics define whether the expanded system has achieved 'industry-ready' status and is positioned to become customers' preferred solution.

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Checkout speed | < 8 seconds from first item to receipt | Playwright E2E timer on full sale flow |
| Offline resilience | Zero data loss on 10-minute network outage | Playwright test: disconnect → 5 sales → reconnect → verify |
| Page load (LCP) | < 1.5 seconds on 4G | Lighthouse CI on every Vercel preview |
| TypeScript coverage | Zero any types, 100% strict | tsc --noEmit with strictest tsconfig |
| Test coverage | > 80% line coverage | Vitest --coverage report in CI |
| Accessibility | Zero axe-core violations | axe-playwright in E2E suite |
| Error rate | < 0.1% of sessions with unhandled error | Sentry error rate dashboard |
| Sync lag | < 30 seconds from sale to cloud | Timestamp comparison: Dexie write vs Supabase insert |
| API response time | < 200ms p99 for all Supabase queries | Supabase dashboard query performance |
| User task success rate | ≥ 95% for trained cashier on new sale flow | Usability test: 5 cashiers, 10 sales each |

When all six phases are complete and all metrics above are green, My Store POS will be a production-grade, resilient, multi-user retail platform that wins on speed, reliability, and elegance.